## Slide 1: ENABLING SMART GRID CAPABILITIES USING BEVS WITHOUT SMART CHARGEPOINTS INFRASTRUCTURE
Michael McDonald (mmcdona6, s1425486)
Electrical and Mechanical Engineering BEng (hons) 15 October 2017

## Slide 2: PROJECT SCOPE OBJECTIVES
This project will focus on the technical and economical feasibility of providing grid services through demand response on vehicles that are connected to a charge point with no smart capabilities:
The statistical level of uncertainty in using the built in GPS on a car to calculate what end node of the electrical power distribution network the charge point is attached to
The economical feasibility study in using delayed charging of a BEV/PHEV fleet for demand response purposes
The development of a machine learning based algorithm that takes into account user profiles and predicts the amount of demand response that the fleet management can safely bid without affecting the end consumer experience
  Python
The feasibility study and market implementation strategy for a possible roll out
  Lease of IP to OEMs for installation on board BEVs / PHEVs
  Standalone OBD port attached device that generates income for consumer through grid services

## Slide 3: PROJECT REQUIREMENTS PREDICTED REQUIREMENTS FROM JLR
In order to complete an analysis on the prior mentioned project scope it is estimated that the following resources will be required
Information/Datasheet of standard in vehicle GPS capabilities and the level of uncertainty in precise targeting
Data from EV user trial app with the following fields
  Time of day
  Battery SOC
  Is car connected to charge point
  Departure time
  Max charge rate from charge point

## Slide 4: PROJECT TIMELINE SEMESTER 1
WEEK 3: Wednesday 4th October
  DEADLINE for submission of project preference survey for students on BEng Electrical Engineering Project 4 (ELEE10026).
WEEK 8: Monday 6th - Friday 10th November
  Project supervisor assignments for students taking BEng Electrical Engineering Project 4 (ELEE10026) should be published by the end of this week.
WEEK 9: Monday 13th - Friday 17th November
  Students taking BEng Electrical Engineering Project 4 (ELEE10026) should have their first meeting with their project supervisors, for discussion of project details and planning of work programme etc., leading up to submission of the mission statement.
WEEK 10: Friday 24th November
  DEADLINE for copies of all BEng Electrical Engineering Project 4 mission statements to be submitted via Learn

## Slide 5: PROJECT TIMELINE SEMESTER 2
WEEK 3: Monday 29th - Friday 2nd February
  BEng students doing the BEng Electrical Engineering Project 4 (ELEE10026) should give the first of their three project presentations this week. The time and venue will be arranged by their project supervisor and thesis examiner.
WEEK 8: Monday 12th - Friday 16th March
  Students doing the BEng Electrical Engineering Project 4 (ELEE10026) give the second of their three project presentations this week. The time and venue will be arranged by their project supervisor and thesis examiner.
Exam Week 1: Wednesday 25th April
  For BEng students doing the BEng Electrical Engineering Project 4 (ELEE10026) this is the recommended date for submission of BEng project theses (including electronic copies) and day books to the Engineering Teaching Office (ETO). See the Requirements for Undergraduate Theses for details. (A binding service for binding project theses is available at the KB Copy Centre in the James Clerk Maxwell Building, for a small charge.)
Exam Week 1: Thursday 26th April 11am
  For BEng students doing the BEng Electrical Engineering Project 4 (ELEE10026) this is the FINAL DEADLINE for submission of BEng project theses (including electronic copies) and day books to the Engineering Teaching Office (ETO). Late submission reduces the assessed value.
Exam Week 2-3: Monday 30th April - Friday 11th May
  For BEng students doing the BEng Electrical Engineering Project 4 (ELEE10026), the project viva-voce examinations (which will include the third project presentation) will normally be held during this period. The time and location will be arranged by the thesis examiner, who will lead the examination, with the supervisor in attendance.